## Slide 1: The Role of Quantity Surveyors in Real Estate Development
Ryon R. Edwards - Presenter

## Slide 2: Focus of Presentation:
I - Quantity Surveying
Ii - Brief history of Quantity Surveying (including Jamaica)
Iii - How can Quantity Surveying Help
Iv - Who is a Quantity Surveyor?
V - Roles and Responsibilities of a Quantity Surveyor
Vi - Professional Quantity Surveyors

## Slide 3: Quantity surveying
Quantity surveying plays a critical role to ensure that a construction project is constructed efficiently while maintaining a tight watch on a project's finances and contractual relationships between the different parties to the contract, making sure everything is accurate and controlled effectively throughout the life of the project. Consequently, it is critical to have an appreciation how Quantity Surveying can affect your project and its overall costs.

## Slide 4: Quantity surveying
There are three (3) verses in the bible I would like to quote: Luke 14:28-30 - NIV
28 - “Suppose one of you wants to build a tower. Won’t you first sit down and estimate the cost to see if you have enough money to complete it?
29 - For if you lay the foundation and are not able to finish it, everyone who sees it will ridicule you,
30 saying, ‘This person began to build and wasn’t able to finish.’

## Slide 5: Brief history of Quantity Surveying (including Jamaica)
It is widely accepted that quantity surveying existed during the period of the construction of the pyramids and temples of ancient Egypt. At that time, they were referred to as “measurer of royal works”.
The main thrust of professional Quantity Surveying in Jamaica was in 1949. As the construction industry in Jamaica expanded in the late 1950’s, so did the need for the Quantity Surveying profession. It was therefore timely when the Jamaican Institute of Quantity Surveyors (then the Jamaican Society of Quantity Surveyors) was founded in 1959 with all its founding members embracing the skills of Quantity Surveying. (jiqs.com)

## Slide 6: How can Quantity Surveying Help?
Help to Avoid Risks and Disputes
Risks are a common place on construction projects, it is important to identify risks and generate plans to safeguard projects against these possible situations. Quantity surveying allows you to generate precise cash flow projections. These are essential to assist you to anticipate any potential risks associated with unreliable estimates and even overspending, ultimately giving you the opportunity to plan and adjust your budget ahead of time.

## Slide 7: How can Quantity Surveying Help?
Help to Identify Saving Opportunities
Quantity Surveyors utilize their unique blend of different professions such as accounting, architecture and/or engineering to find ways that are cost saving to a project. This includes but not limited to a wide range assessment of the variables for the project cost, step by step cost reporting, evaluate project expenses, which should result in finding areas of the project budget that can be tweaked to reduce cost. Such as human resources, material substitutes or even alternative construction technology/methods.

## Slide 8: How can Quantity Surveying Help?
Enhancing Project Efficiency
Quantity surveying ensures that your construction project is completed as efficiently as possible. This is so because potential cost of a project can be anticipated, strategically planned and make decisions regarding the project. There is an opportunity to track project cost where you will be informed of the expenses if you continue along a particular path, allowing you to make adjustments in order to save money, time, and resources.

## Slide 9: Who is a Quantity Surveyor?
Quantity Surveyors are the trained members of the construction professional team who are responsible for the financial management of the construction project. They are also the construction industry professionals with expert knowledge on construction contracts. A Quantity Surveyor is sometimes referred to as construction cost consultants, cost estimators, building economist, construction accountant or contractual and procurement specialist.

## Slide 10: Who is a Quantity Surveyor? A quantity surveyor will typically need to:
Work alongside clients to establish their requirements | Undertake feasibility studies to ensure a proposal will work | Estimate material quantities, costs, labour and time
Prepare tender and contract documents – this can include bills of quantities with the client and architect/engineer | Perform risk and value management, and cost control, during a project | Undertake cost analysis for repair and maintenance work
Negotiate contracts and work schedules | Assign work to subcontractors – overseeing their work at all stages | Value completed work and arranging payments
Ensure projects meet legal and quality standards | Make sure clients get value for money on the project | Continually analyze outcomes and write budget reports, and advise on contractual claims and disputes

## Slide 11: When Should a Quantity Surveyor be Engaged on a project?
A Quantity Surveyor should be the “first on, last off” when the professional team is being developed. Ideally, the Quantity Surveyor should engage around the same time that an architect and/or Engineer is engaged. This will ensure the project cost and that the project can be afforded before the submission of building plans. It doesn't necessarily mean any commitment at that stage but it is better to ask for advice earlier rather than find it is too late. Often people start off their project without quantity surveying advice and it can make the project significantly harder. Too often a Quantity Surveyor is only brought in when there is a crisis. If a Quantity Surveyor is engaged early, then the crisis may be avoided altogether. When a Quantity Surveyor is engaged on a project, the client will be getting a professional, and expert cost controller who understands the ins and outs of the construction industry, the market, and potential cost pit-falls to avoid.

## Slide 12: Roles and Responsibilities of a Quantity Surveyor
At the start of any project, a Quantity Surveyor will study drawings and specifications around a new building. These will normally be provided by architects or engineers and often involve Building Information Modelling (BIM) – where data is used to produce a digital representation of an asset across its lifecycle.
This process enables you to calculate the quantity of materials required for the build. Additionally, this data will be used to provide early cost advice, to budget and benchmark the project, and to prepare life cycle cost plans.

## Slide 13: Roles and Responsibilities of a Quantity Surveyor
Quantity Surveyor responsibilities are to focus on helping to estimate costs (Material Labour, Plant, Associated Cost etc.), material quantities and project timelines. A key part of their role will be to liaise with a range of other teams working on the project, helping it to stay on track, within budget and time.

## Slide 14: Quantity Surveyor’s role can be broken down into the following area:
- PRE-CONSTRUCTION STAGE
- DURING CONSTRUCTION STAGE
- POST CONSTRUCTION STAGE

## Slide 15: PRE-CONSTRUCTION STAGE - Cost Estimation and Budgeting
The Quantity Surveyor examines the Architect and Engineers’ plans, project specifications, analyse site conditions, distinguishes the expenses involved, and then sets a general assessed budget plan for each task in the project. This is an important responsibility that set the foundation for a successful construction project.
Leveraging their expertise and knowledge of construction materials, labour rates, and market conditions, quantity surveyors provide detailed cost estimates. These estimates cover various elements such as materials, labour, equipment, and overhead costs. Accurate cost estimation enables stakeholders to make informed decisions about project feasibility, secure financing, and plan budgets effectively.

## Slide 16: PRE-CONSTRUCTION STAGE - Design Phase
In the design stage, the Quantity Surveyor involves the design team and suggests practical solutions for which the project can be completed within the project’s allotted budget, which is called value engineering. A Quantity Surveyor will advise the design team on the cost for each element included in the building and how it impacts the overall development cost. This is important especially when dealing with maintenance of building and infrastructure such as sports stadiums, tunnels, bridges, universities, residential buildings hospitals and roads.

## Slide 17: PRE-CONSTRUCTION STAGE - Tendering Stage
In this stage, the Quantity Surveyor advises on tendering and contractual plans considering the client’s needs and other data accessible from the designers. They also report on the client’s liabilities and obligations such as insurances, bonds, taxes and levies. The detailed tender documents, including bills of quantities and technical specifications, that outline the project requirements also final tender estimate is prepared by the Quantity Surveyor which is shared with the client and project team. During this stage, Quantity Surveyors play a vital role in negotiating contracts and ensuring compliance with legal and regulatory requirements. They analyze the financial aspects of bids, assess contractual terms and conditions, and help the client make informed decisions when selecting contractors or suppliers. They advises shortlisting bidders and looking into the tender’s financial standing and experiences. He also advises on errors and negotiates offers, the final review of bid documents and recommendations for the best tender (preferred bidder). Effective management of the tendering and procurement processes ensures that the project progresses smoothly and within the established budget.

## Slide 18: CONSTRUCTION STAGE
During the construction phase, the Quantity Surveyor monitors the project’s progress. They will continue to fulfill crucial responsibilities to ensure effective cost management and project control.

## Slide 19: CONSTRUCTION STAGE - Measurement and Quantification of Materials
During the construction stage the Quantity Surveyor accurately measure and quantify materials required for the project. They assess construction drawings, specifications, and takeoff methodologies to determine the quantities of materials needed. By precisely quantifying materials such as concrete, steel, blocks and other components, Quantity Surveyors facilitate effective procurement, minimize waste, and control costs.
Eg. Assist with a bending schedule for reinforcement in a structure using the detailed drawing, this information assists in procuring the correct quantity of materials and ensures efficient use of resources.

## Slide 20: CONSTRUCTION STAGE - Cost Control and Management
Quantity Surveyor monitor project expenses, track actual costs against the budget, and analyze any deviations. Quantity surveyors work closely with project teams to identify potential cost-saving measures and implement strategies to control expenditures without compromising quality and safety.
Additionally, Quantity Surveyors assess variations and change orders that may impact project costs. They evaluate the financial implications of proposed changes, negotiate with contractors, and advise on the financial consequences of approving or rejecting variations. By actively managing costs throughout the construction stage, Quantity Surveyors contribute to the financial success of the project.
The Quantity Surveyor prepare valuation and recommendations for payments to contractors, subcontractors, and suppliers as per the agreement prerequisites.

## Slide 21: POST - CONSTRUCTION STAGE
In the post-construction stage, Quantity Surveyors play a pivotal role in finalizing project accounts and optimizing cost-saving strategies.

## Slide 22: POST - CONSTRUCTION STAGE Final Account Settlement
One of the key responsibilities of a quantity surveyor in the post-construction stage is the settlement of the final project accounts. They review actual project costs, verify the quantities and measurements of materials used, and reconcile any discrepancies. Quantity surveyors ensure that all contractual obligations are fulfilled, including the payment of contractors, suppliers, and consultants. They also handle the assessment of variations and claims, facilitating fair and transparent resolution.
By meticulously reviewing and finalizing project accounts, Quantity Surveyors contribute to the financial closure of the project, ensuring accuracy and transparency in all financial matters.

## Slide 23: POST - CONSTRUCTION STAGE Value Engineering and Cost-saving Strategies
In the post-construction stage, quantity surveyors employ value engineering and cost-saving strategies. They analyze the project’s performance, assess opportunities for improving efficiency and reducing costs, and provide recommendations to optimize future construction endeavors. By applying their expertise, quantity surveyors identify alternative materials, construction methods, or design modifications that can result in cost savings without compromising quality.

## Slide 24: Professional Quantity Surveyors - Why is it important to use Professional Quantity Surveyors?
Get the work done within a shorter time | Professional Quantity Surveyor have done it so often, they can get the job done in much less of time
Do things right the first time | Professional Quantity Surveyor will have the experience to get the task done the first time
Better results over the long run | Professional Quantity Surveyor will put in place mechanism to allow the project to flow smoothly throughout its lifespan
Your team stays focused on what they do best | Professional Quantity Surveyor understands their roles and responsibilities
Faster problem solving and Know the right problem to solve | If any issues arise, professional Quantity Surveyor will know which clause and may provide resolution to the potential dispute

## Slide 25: Professional Quantity Surveyors - Jamaican Institute of Quantity Surveyors
The Jamaican Institute of Quantity Surveyors (JIQS):
Advances the interests of the profession of Quantity Surveying, to maintain the highest possible standards of professional ethics and practice, to encourage uniformity of practices and procedures, and foster public faith in and understanding of Quantity Surveyors and their work.
Protect the public who may otherwise engage the services of unqualified persons who promote themselves as Quantity Surveyors bearing in mind the level of education and training necessary to properly undertake the necessary roles.
Avoid or minimize the adverse consequences which arise when payment recommendations are not made by professionals who can be held accountable should there be any shortcomings in the exercise of their roles.
Ensure the maintenance of acceptable levels of professional conduct.

## Slide 26: Other Duties of Quantity Surveyors
*Claims and dispute management *Lifecycle costing analysis
*Reinstatement Cost Assessment for Insurance Purposes.
*Prepare valuations for insurance purposes *Prepare schedules of conditions.
*Prepare and price schedules of dilapidations * Technical auditing
*Prepare maintenance schedules and whole life costing.
*Assist with litigation or arbitration processes * Project management
*Facilities management *Sitting as an Arbitrator, Adjudicator, etc.

## Slide 27: Future of Quantity Surveying
As construction projects become increasingly complex, the demand for skilled quantity surveyors continues to grow. The future of quantity surveying lies in embracing digitalization, automation, and sustainable practices. Quantity surveyors will play a pivotal role in managing costs, optimizing resources, and ensuring the financial success of construction projects.
Advise clients on the carbon emissions generated by their projects and buildings
Advise on property taxation
Assist clients in securing funding
Help clients to initiate construction projects
Provide post-occupancy advice and offer life cycle costing advice.

## Slide 28: Sources:
Post Occupancy Evaluation: an essential tool to improve the built environment (architecture.com)
Quantity Surveyor Roles in the SIX Construction Stages (constructiontuts.com)
What Is Quantity Surveying In Civil Engineering? | Engineer Jawad
Jamaican Institute of Quantity Surveyors (jiqs.com)
The role of a Quantity Surveyor | Willmott Dixon
The benefits of using a Quantity Surveyor (linkedin.com)